2023/24 - 2025/26 HOUSING INVESTMENT PROGRAMME

OVERVIEW

The Falkirk Council 2023-2026 Housing Investment Programme provides information on the improvements we plan to make to the Council’s Housing Stock and to the surrounding environment.

The Council considers the findings from consultation exercises, such as the Tenant Satisfaction Survey, to inform the Housing Investment Programme and to ensure the Council is improving what matters to tenants, as well as meeting the statutory housing requirements. We also work with tenant representatives on the Housing Asset Management Group to discuss and agree investment decisions.

Although the investment requirements have been based on the next 3 years, consideration has also been given to future investment requirements out with this timeframe. This includes a programme of door and window replacement, estimated to cost an average of c.£15m per annum, over the next 6 years. This programme reflects tenant feedback.

Included in this Housing Investment Programme are details on how we will increase the number of homes we have in the area through the new build programme and the buying back of former Council homes.

The Housing Investment Programme has been adversely affected by increased costs due to rising inflation, affecting the viability of some projects and a shortage in materials and labour. These factors could continue to impact on the delivery of the programme.

Where projects have been delayed, we will aim to carry these forward and deliver these as part of the new 5-year Housing Investment Programme for 2023/24 to 2027/28.

The Housing Investment Programme is developed with reference to the Council’s Climate Emergency declaration and will enable the Council to monitor progress in reducing carbon emissions and assist the Council’s aim to achieve net zero by 2030.Projects within the Housing Investment Programme that have a positive impact in reducing carbon emissions are included in the Council’s Climate Emergency Action Plan.

The Housing Investment Programme will be initiated and monitored by Housing Services. Design, procurement, and contract management will be undertaken by Place Services in accordance with the Council’s Contract Standing Orders. A combination of competitive tendering and single tendering arrangements are expected to be used, the latter involving the Council’s Building Maintenance Division, when Best Value can be clearly evidenced.

The Housing Investment Programme represents an ambitious programme of investment in our stock. This will ensure the delivery of quality and affordable housing which impacts on the Council’s priorities set out in the Council Plan 2022-27.

2023/24 - 2025/26 HOUSING INVESTMENT PROGRAMME

INDEX

Page No.

| Guidance Notes |  | 5 |
| --- | --- | --- |
| Approved Expenditure Profiles |  | 6 |
| HOUSING QUALITY STANDARD WORK |  |  |
| # Elemental Works |  |  |
| External Fabric |  | 7 - 15 |
| Window & Door Replacement |  | 16 - 17 |
| Kitchen/Bathroom Renewal (inc. void properties) |  | 18 |
| Electrical Works (inc. void properties) |  | 19 |
| # Energy Efficiency Works |  |  |
| Replacement Heating / Communal Heating |  | 20 - 23 |
| # Estate Improvements |  |  |
| Estate Improvement Projects |  | 24 |
| # Health and Safety |  |  |
| Health & Safety Projects |  | 25 |
| NON-HOUSING QUALITY STANDARD WORK |  |  |
| New Build Council Housing |  | 26 |
| Property Buy Backs |  | 27 |
| LHS Initiatives |  | 28 |

APPENDICES

| Appendix 1: Scottish Housing Quality Standard: Tenants Guide | 29 |
| --- | --- |
| Appendix 2: Energy Efficiency Standard for Social Housing: Tenants Guide | 30 |
| Appendix 3a: Central Hub – Summary Fabric Investment Work - 2023-2026 | 31 |
| Appendix 3b: Central Hub – Fabric Investment Work – HIP Year 2 - 2024-2025 | 32 |
| Appendix 3c: Central Hub – Fabric Investment Work – HIP Year 3 - 2025-2026 | 33 |
| Appendix 4a: East Hub – Summary Fabric Investment Work - 2023-2026 | 34 |
| Appendix 4b: East Hub – Fabric Investment Work – HIP Year 1 - 2023-2024 | 35 |
| Appendix 4c: East Hub – Fabric Investment Work – HIP Year 2 - 2024-2025 | 36 |
| Appendix 4d: East Hub – Fabric Investment Work – HIP Year 3 - 2025-2026 | 37 |
| Appendix 5a: West Hub – Summary Fabric Investment Work - 2023-2026 | 38 |
| Appendix 5b: West Hub – Fabric Investment Work – HIP Year 1 - 2023-2024 | 39 |
| Appendix 5c: West Hub – Fabric Investment Work – HIP Year 2 - 2024-2025 | 40 |
| Appendix 5d: West Hub – Fabric Investment Work – HIP Year 3 - 2025-2026 | 41 |

2023/24 - 2025/26 HOUSING INVESTMENT PROGRAMME

GUIDANCE NOTES

- The 2004-2005 Prudential Code allows Councils to carry out investment in their housing stock as long as their capital spending plans are affordable, prudent and sustainable.

- The Housing Asset Management Plan sets out the key aims and objectives for the Council’s assets held on the Housing Revenue Account to ensure they are used in an effective and efficient manner and links directly to the Housing Investment Programme. The Housing Asset Management Plan and the results of the Stock Condition Survey inform the key decisions in terms of the future investment in the Council’s housing stock. To maintain the Council’s stock condition information, a rolling programme of in-house stock condition surveys have been aligned with the cyclical maintenance programme.

- The total proposed investment over the 5 years of the 2023/24 - 2027/28 Housing Investment Programme is £328m. The total proposed investment over the next 3 years of the 2023/24 – 2025/26 is £190m the expenditure profile is detailed on page 5.  This level of housing investment is considered necessary to maintain a programme of improvements to our housing stock, to meet the Scottish Housing Quality Standard and Energy Efficiency Standard for Social Housing, in line with the Housing Asset Management Plan. Additionally, expenditure is required to deliver new affordable homes and to expand the scope of housing options to help meet tenants’ housing needs.

- Over the life of this 3 Year Housing Investment Programme, £113m will be spent on improving and maintaining our existing council housing stock to the required housing standards. These include the continued requirement to maintain our stock to the Scottish Housing Quality Standard (Appendix 1) and the Energy Efficiency Standard for Social Housing (Appendix 2) which came into effect on 1 April 2015. The Energy Efficiency Standard for Social Housing aims to improve the energy efficiency of social housing and replaces Criteria 35 of the Scottish Housing Quality Standard. The Energy Efficiency Standard for Social Housing sets a minimum Energy Efficiency rating for landlords to achieve, which varies dependent upon the dwelling type and the fuel type. The target date to achieve the first Energy Efficiency Standard for Social Housing milestone was 31 December 2020, and a subsequent report was submitted in March 2021.

- The ongoing improvement and maintenance of the Council’s housing stock to meet the SHQS and EESSH standards continues to influence the Council’s investment priorities. The impact of this will be monitored throughout this Housing Investment Programme and within future updates of the HAMP. Maintaining these standards, through HRA investment, supported by prudential borrowing, is a key element in the Council’s strategy of stock retention.

- Projects that are to be progressed will be carried over into the new Housing Investment Programme for 2023/24 - 2027/28. Officers have applied financial viability and affordable models to scrutinise costs, and colleagues in Place Services have undertaken a review of Housing specification to consider where costs can be reduced.

- The addresses identified in the Housing Investment Programme are all subject to further on-site inspection before the proposed work can be confirmed and excludes owner occupied dwellings.

Individual addresses have not been detailed for each element as these are subject to survey. Tenants will be notified in due course if their home is part of a particular project.

- Projects identified for a site start in a particular year may not be completed in the same year, providing greater continuity of work and expenditure. This will mean that some work identified in previous Housing Investment Programme booklets will be carried out in subsequent years.

2023/24 - 2025/26 HOUSING INVESTMENT PROGRAMME

## APPROVED EXPENDITURE PROFILE

2023/24 - 2025/26 HOUSING INVESTMENT PROGRAMME

HOUSING QUALITY STANDARD WORK

ELEMENTAL WORKS

External Fabric Works

The addresses noted below have been identified from the Stock Condition Survey and asset management database as being due for consideration to have either roughcast and/or roof covering replaced. However, their inclusion in the final Housing Investment Programme is subject to an on-site survey, technical feasibility study and modelling exercise to achieve full compliance with the Scottish Housing Quality Standard & Energy Efficiency Standard for Social Housing.  The Housing Investment Programme has moved towards an Area Based Scheme and geographical details of the External Fabric Programme are set out in Appendices              3A – 3I.

Year 1 of 3 2023/24

| Total Planned Expenditure | £7,000,000 |
| --- | --- |

| Work Identified | No. of properties |
| --- | --- |
| External Fabric Works | 719 |
| Total | 719 |

East Hub

External Fabric Works

| External Fabric Works |  |
| --- | --- |
| Dundas Street, Grangemouth | 1, 5, 7, 11, 13, 19, 21, 25, 29, 31, 41, 43, 45, 49, 53, 59, 61, 63, 71, 73, 77, 81, 83, 85, 87, 91, 93, 95 |
| Gauze Place, Bo'ness | 3, 12, 16, 18, 20, 24, 25, 26, 27, 34 |
| Grangeburn Road, Grangemouth | 67 |
| Kerse Road, Grangemouth | 9, 15, 19, 23, 25, 27, 29, 33, 44, 50, 52, 54, 56, 60, 68, 10F, 12F, 20F, 22F, 24F, 26F, 2F, 34F, 6F, 8F |
| La Porte Precinct, Grangemouth | 73, 75, 77, 79, 83, 85, 87, 97, 99, 101, 107, 109 |
| Lumley Court, Grangemouth | 1, 2, 3, 6, 15, 19, 20, 21, 22, 23, 24, 27, 29 |
| Lumley Place, Grangemouth | 1, 5, 6, 7, 8, 9, 10, 11, 12, 13, 14, 15, 17, 18, 20, 21, 22, 24, 26, 29, 34, 38, 48 |
| Lumley Street, Grangemouth | 1, 3, 7, 11, 15, 19, 25, 37, 39, 41, 43, 45, 47, 49, 51, 53, 55, 59, 61, 69, 71, 102, 104, 106, 108, 110, 112, 114, 116, 118, 120, 122, 124, 128, 130, 132, 136, 140, 142, 144, 146, 150, 164, 166, 168, 170, 172, 174, 176, 178, 180, 182, 184, 186, 190, 192, 194 |
| Mingle Place, Bo'ness | 5, 6, 10, 13, 14, 18, 20, 21, 22, 25, 26, 27, 29, 31, 32, 33, 34, 37, 43, 44, 45, 49, 50, 52, 54, 56, 58, 60, 62, 63, 64, 65, 72, 84, 86, 90, 96, 98, 100, 102, 104, 106, 110, 114 |
| Muirepark Court, Bo'ness | 9, 20, 21, 22, 23, 24, 27, 28, 29, 30, 34, 35, 39, 40, 41, 45, 49, 55, 57, 63, 71, 73, 75, 77 |
| Redbrae Avenue, Bo'ness | 1, 9, 14, 16, 20, 23, 25, 26, 27, 28, 30, 34, 36, 40, 41, 43, 45, 45, 46, 47, 48, 50, 51, 53, 54, 55, 57, 58, 60, 62, 64, 66, 67, 68, 69, 70, 71, 72, 73, 75, 77, 79 |
| Union Road, Grangemouth | 7, 11, 16, 18, 20, 22, 23, 24, 25, 26, 37, 38, 39, 41, 43, 47 |
| Wallace Court, Grangemouth | 1, 5, 13, 19, 21, 23 |
| Wallace Street, Grangemouth | 1, 5, 5a, 7, 9, 29, 31, 63, 65 |
| York Lane, Grangemouth | 8, 16, 20 |

West Hub

External Fabric Works

| Akarit Road, Stenhousemuir | 5, 7, 9, 11, 12, 13, 15, 16, 17, 18, 22 |
| --- | --- |
| Arthurs Drive, Stenhousemuir | 10, 12, 15, 24, 26, 27, 33, 36, 37, 39, 43, 50, 52, 56 |
| Bonnyside Road, Bonnybridge | 6, 8, 12, 18, 20, 22, 26, 28, 30, 34, 36, 38, 40, 42, 44 |
| Broomhill Road, Bonnybridge | 37, 39, 43, 45, 47, 49, 73 |
| Bruart Avenue, Stenhousemuir | 2, 7, 11, 14, 22, 23, 26, 28, 29, 33, 35, 38, 42, 44 |
| Bruce Drive, Stenhousemuir | 5, 12, 17, 27, 33, 35, 36, 37, 38, 43, 44, 47, 54, 56, 58, 62, 63, 65, 67, 71, 72, 73, 74, 75, 79, 80, 81, 82, 83, 86, 87, 90, 93, 94, 103 |
| Central Drive, Stenhousemuir | 8, 10, 13 |
| Cowdenhill Gardens, Bonnybridge | 1, 2, 4, 6 |
| Falkirk Road, Bonnybridge | 1, 5, 9, 11, 15, 17, 22, 31, 33, 35, 37, 39, 41, 45, 47, 49, 53, 55, 65, 67, 69, 73, 75, 77, 81, 85, 87, 89, 95, 97, 99, 101, 105, 109, 111 |
| Greenhill Road, Bonnybridge | 9 |
| Millar Place, Bonnybridge | 3, 5, 8, 9, 10, 11, 13, 14, 15, 16, 26, 34 |
| Ochil Terrace, Carron | 14, 20, 24, 26, 30, 32, 34, 36, 38, 40, 42, 44 |
| Quarrolhall Crescent, Carronshore | 2, 4, 5, 6, 12, 21, 23, 26, 29, 34 |
| Roughlands Crescent, Carronshore | 1, 2, 4, 5, 6, 7, 8, 10, 12, 13, 14, 15, 17, 18, 20, 22, 23, 24, 26, 32, 38 |
| Roughlands Drive, Carronshore | 3, 20, 22, 24, 28, 34, 37, 39, 42, 44, 48, 52, 53, 55, 57, 59, 61, 63, 65, 67, 69, 71, 73, 75, 77, 79, 81, 9b |
| Sheriff Lane, Stenhousemuir | 5, 8 |
| Skaithmuir Avenue, Carronshore | 7, 11, 15, 17, 19, 21, 23, 25 |
| Skaithmuir Crescent, Carronshore | 1, 2, 3, 4, 5, 7, 9, 10, 13, 15, 20, 22, 37, 41, 43, 51, 55, 57, 59, 61, 67, 69, 71 |
| Thornton Avenue, Denny | 1, 5, 8, 12, 16, 18, 26, 32, 40, 42, 44, 48, 52, 54, 58, 70, 74 |
| Webster Avenue, Stenhousemuir | 1, 4, 5, 6, 7, 8, 10, 11, 12, 13, 14, 15, 16, 17, 21, 22, 23, 24, 26, 29, 31, 33, 34, 35, 36, 37, 38, 39, 41, 43, 44, 46, 47, 48, 49, 51, 52, 55, 71, 83, 89, 95, 97, 99 |
| Woodburn Crescent, Denny | 1, 2, 4, 5, 7, 8, 9, 10, 11, 13, 14, 15, 16, 17, 18, 20, 21, 22, 23, 24, 25, 27, 28, 29, 30, 34, 36, 37, 38, 40, 41, 42, 43, 44, 45, 47, 48, 49, 50, 52, 53, 54, 55, 56, 57, 58, 59, 61, 62, 63, 64, 65, 66, 67, 68, 69, 70, 71, 72, 73, 76, 78, 80, 82, 83, 84, 85, 86, 87, 88, 89, 90, 93, 94, 98, 100, 101, 103, 105, 107, 109, 111, 113, 115, 123, 125, 127 |

ELEMENTAL WORKS

External Fabric Works

Year 2 of 3 2024/25

| Total Planned Expenditure | £7,000,000 |
| --- | --- |

| Work Identified | No. of properties |
| --- | --- |
| External Fabric Works | 665 |
| Total | 665 |

Central Hub

| External Fabric Works |  |
| --- | --- |
| Garry Place, Hallglen | 24 |
| Lomond Drive, Langlees | 3 |
| Nailer Road, Camelon | 4, 6, 10, 12, 38, 40, 42, 48 |
| Sunnyside Street, Camelon | 33, 37, 41, 43 |
| Telford Square, Camelon | 28, 30, 32, 34 |
| Thornhill Road, Falkirk | 303 |

East Hub

External Fabric Works

| External Fabric Works |  |
| --- | --- |
| Drum Road, Bo'ness | 4, 6, 8, 10A, 10B, 10C, 10D, 10E, 12A, 12B, 12C, 14A, 14B, 14C, 14D, 14E, 16A, 16B, 16C, 16D, 16E |
| Drumacre Road, Bo'ness | 4, 6, 14, 16, 17, 19, 20, 21, 23, 24, 25, 27, 30, 31, 33, 34, 35, 36, 37, 38, 39, 42, 43. 44, 46, 47, 48, 49, 50, 52, 54, 55, 56, 57, 59, 63, 64, 65 |
| Drumpark Avenue, Bo'ness | 1, 3, 5, 9, 13, 17, 19, 21, 23, 25, 27, 29, 33, 35, 39, 41, 47, 51, 53, 55, 57, 58, 59, 61, 63, 65, 67, 69, 71, 73, 75, 77, 79, 81, 83, 95 |
| Graham Crescent, Bo'ness | 5, 22, 25, 28, 29, 34, 39, 40, 48, 54, 58, 65, 69 |
| Grahamsdyke Terrace, Bo'ness | 14B, 14C, 14D, 16A, 16B, 16C, 16D, 18A, 18B, 18C |
| Hadrian Way, Bo'ness | 4, 6, 9, 13, 19, 20, 24, 26, 28, 34, 36, 38, 59, 80, 82, 84 |
| Muirend Court, Bo'ness | 2, 3, 4, 5, 6, 7, 8, 9, 11, 12, 13, 14, 15, 17, 18, 19, 21, 22, 23, 24, 25, 26, 27, 28, 29, 30, 31, 32, 33, 34 |
| St. Ninians Way, Blackness | 20, 23 |
| The Guildry, Blackness | 5, 7, 8 |

West Hub

External Fabric Works

| Alloa Road, Stenhousemuir | 101, 111, 115, 121, 123 |
| --- | --- |
| Ballinkier Avenue, Banknock | 5, 9, 15, 23 |
| Bankier Road, Banknock | 4, 6, 7, 11, 15, 17, 19, 21, 23, 25, 27, 29, 33, 39, 43, 45, 53, 57, 65 |
| Bankier Terrace, Banknock | 2, 3, 4, 5, 6, 7, 8, 9, 10, 11, 13, 14, 15, 17, 20, 21, 22, 23, 25, 27, 31, 38, 44, 48, 52 |
| Bog Road, Banknock | 2, 8, 10, 12, 13, 18, 20, 26, 28, 38, 40 |
| Castleview Terrace, Haggs | 14 |
| Church Street, Stenhousemuir | 27, 29, 30, 31, 35, 36, 37, 39, 41, 45, 48, 54, 56, 58, 123, 127, 133, 135, 137, 139, 145, 151, 157, 169, 181 |
| Crownest Loan, Stenhousemuir | 4, 6, 9, 10, 11, 14, 21, 25, 27, 33, 35, 37, 39, 43 |
| Duke Street, Denny | 40 |
| Hillary Road, Stenhousemuir | 3, 5, 7 |
| James Street, Haggs | 7 |
| James Street, Stenhousemuir | 1, 3, 5, 18, 20, 26, 30, 38, 42, 44, 46, 50, 52, 54, 56, 58, 93, 101, 103, 105, 107, 109, 111, 113, 115, 117, 119, 121, 123, 125, 127, 129, 133, 135 |
| Johnston Avenue, Stenhousemuir | 28, 30, 32, 34, 36, 38, 28A, 30A, 32A, 34A, 36A, 38A |
| Kilsyth Road, Haggs | 43, 47, 49, 53, 55, 57, 59 |
| King Street, Stenhousemuir | 214, 242, 262, 270, 278, 280, 284, 290, 298, 300, 302, 304, 306, 308, 310, 312, 314, 316, 320, 437, 445, 465, |
| Ladeside Crescent, Stenhousemuir | 5, 6, 8, 9, 12, 13, 14, 15, 17, 18, 20, 22, 24, 25, 26, 27, 32, 36, 38, 40, 42, 44, 46, 48, 50, 52, 54, 56, 62, 64, 66, 68, 70, 72, 74, 76 |
| Main Street, Stenhousemuir | 297, 303, 305, 307, 309, 311, 313, 315, 317, 319, 321, 327, 329, 331, 333, 335, 339, 341, 345, 351, 355, 357, 359, 361, 365, 402, 404, 406, 420, 438, 440, 485 |
| McLachlan Street, Stenhousemuir | 24, 26, 28, 30, 34, 36, 38, 50, 52, 57, 60, 81, 84, 86, 88, 97, 101, 104, 112, 118, 120 |
| Muir Street, Stenhousemuir | 2, 4, 9, 12, 17, 18, 21, 30, 34 |
| Muirfield Road, Stenhousemuir | 1, 2, 3, 4, 5, 6, 9, 10, 11, 12, 13, 14, 16, 17, 18, 19, 20, 21, 22, 23, 24, 25, 27, 28, 31, 32, 34, 35, 39, 50, 52, 54, 56, 62, 66, 72 |
| Park Avenue, Stenhousemuir | 5, 6, 7, 9, 11, 13, 14, 15, 17, 18, 20, 22, 23, 24, 25, 26, 28, 32, 33, 35, 37, 38, 39, 41, 42, 44, 46, 48 |
| Ronald Crescent, Larbert | 22 |
| South View, Stenhousemuir | 6, 8, 10, 11, 12, 13, 14, 15, 16, 17, 18, 19, 20, 21, 22, 23, 24, 25, 27, 28, 29, 30, 31, 32, 33, 34, 36, 38, 40, 42, 44, 46, 48, 50, 52, 54, 56, 58, 60, 62, 64, 68, 70, 72, 74, 76 |
| Union Street, Stenhousemuir | 15, 16, 17, 19, 21, 22 |
| Valeview, Stenhousemuir | 16, 18, 24, 70, 72, 74, 81, 83, 85, 87, 89, 91, 93, 95, 97 |
| Viewfield Road, Banknock | 1, 2, 3, 4, 5, 6, 7, 8, 9, 10, 11, 12, 14, 15, 16, 17, 18, 20, 22, 26, 27, 29, 30, 31, 32, 33, 34, 35, 36, 37, 38, 39, 40, 41, 42, 43, 44, 46, 47, 48, 49, 50, 58, 60, 66, 68, 70, 72, 82 |
| Waverley Road, Stenhousemuir | 1, 2, 3, 4, 5, 6, 7, 8 |
| Waverley Terrace, Stenhousemuir | 9, 17, 19, 21, 27, 33 |

ELEMENTAL WORKS

External Fabric Works

Year 3 of 3 – 2025/26

| Total Planned Expenditure | £7,000,000 |
| --- | --- |

| Work Identified | No. of properties |
| --- | --- |
| External Fabric Works | 704 |
| Total | 704 |

Central Hub

| External Fabric Works |  |
| --- | --- |
| Adam Street, Falkirk | 4, 9, 13, 23 |
| Argyll Avenue, Falkirk | 16, 42, 48, 56, 58, 62 |
| Braemar Drive, Falkirk | 4, 11, 12, 42, 48, 59, 64, 75, 95, 101 |
| Bruce Street, Falkirk | 16, 17 |
| Burnfield Place, Falkirk | 11 |
| Bute Street, Falkirk | 35, 37, 39, 41, 43, 45 |
| Castings Avenue, Falkirk | 2, 6, 8, 10, 12, 16, 18, 20, 26, 28, 30 |
| Castings Drive, Falkirk | 1, 9, 17, 19, 21, 23, 25, 31, 37, 41, 43, 45, 49 |
| Church Place, Falkirk | 46 |
| College Crescent, Falkirk | 32, 36, 39, 41, 43, 49, 53, 85, 87, 113, 119 |
| Dalderse Avenue, Falkirk | 37, 49, 51, 53, 55, 63, 67, 73, 77 |
| Grahams Road, Falkirk | 159, 163 |
| Grange Avenue, Falkirk | 2, 7, 8 |
| Grange Drive, Falkirk | 1, 16, 24 |
| Kennard Street, Falkirk | 9, 67 |
| King Street, Falkirk | 1, 3, 7, 9, 11, 13, 17, 23, 25, 27, 29, 46, 48, 56, 58, 66, 68, 70, 72, 82, 84 |
| Middlefield Road, Falkirk | 27, 33, 35, 47, 51, 53, 55 |
| St. Johns Avenue, Falkirk | 4, 18, 24, 27, 30, 34, 36, 40 |
| Wallace Street, Falkirk | 1A, 3, 5A, 5B |
| Braeside, Cross Brae | 1, 2, 3, 4, 13, 17, 20 |
| Mavisbank Avenue, Shieldhill | 13, 17, 19 |
| Alder Grove, Westquarter | 5, 7, 9, 11, 13, 15, 16, 18, 19, 22, 25, 33, 37, 43 |
| Elm Drive, Westquarter | 2, 3, 4, 6, 7, 8, 9 |
| Fir Grove, Westquarter | 1, 2, 3, 4, 5, 6, 7, 8, 9, 11, 12, 13, 14, 15, 17, 19, 20 |
| Garden Terrace, Westquarter | 3, 4, 6 |
| Langton Road, Westquarter | 3, 5, 7, 9, 11, 14, 18, 23, 29, 32, 34, 38, 39, 40, 41, 42, 44, 45, 46, 47, 49, 51, 53, 54, 55, 56, 58, 59, 62, 63, 64, 65, 70, 71, 77, 79, 80, 81, 82 |
| Laurel Grove, Westquarter | 1, 5, 6, 8, 9, 10, 12, 15, 16, 21, 23, 27, 29, 31 |
| Oakbank Crescent, Westquarter | 1, 2, 3, 4, 9, 10, 12 |
| Park Crescent, Westquarter | 9, 13, 16, 19 |
| Pine Grove, Westquarter | 3, 5, 6, 8, 9, 10, 11, 12, 15, 16, 17, 19, 21, 22, 23, 24, 26, 27 |
| Wellbank, Westquarter | 5, 6, 7, 8, 9 10, 12, 13, 14 |
| Westquarter Avenue, Westquarter | 2, 3, 5, 6, 7, 8, 9, 11, 12, 13, 15, 19, 21, 24, 27, 30, 31, 32, 33, 34, 36, 38, 40, 42, 60, 64, 66 |

East Hub

External Fabric Works

| Amulree Place, Bo'ness | 1, 2, 9, 10, 11, 12, 13, 14, 16, 17, 18, 22, 23, 27, 28, 29 |
| --- | --- |
| Angus Road, Bo'ness | 1, 2, 3, 4, 6, 7, 8, 11, 13, 15, 19 |
| Castlehill, Bo'ness | 8, 9, 13, 15, 16, 17, 19, 21, 23, 36, 37, 39, 41, 43, 47, 49, 55, 57, 58, 61, 70, 73, 77, 79 |
| Corbiehall, Bo'ness | 77, 79a, 79b, 79c, 79d, 83a, 83b, 83c, 83d, 83e, 83f, 85a, 85b, 85c, 85d, 85e, 85f |
| Deanfield Crescent, Bo'ness | 1, 3, 4, 11, 12, 13, 16, 17, 18, 19, 20, 21, 23, 25, 27, 29, 31, 33, 37, 43, 45, 47, 49, 51, 53, 55, 59, 63, 67, 71, 73 |
| Deanfield Drive, Bo'ness | 1, 3, 5 |
| Deanfield Road, Bo'ness | 61, 63, 65, 67, 69, 71, 73, 75, 77, 81, 83, 93, 103 |
| Gilburn Place, Bo'ness | 5, 7, 9, 11, 13, 15, 17, 19, 21 |
| Kinneil Road, Bo'ness | 20c, 20d, 24c |
| Livingstone Drive, Bo'ness | 4, 6, 8, 9, 10, 11, 16, 19, 20, 21, 22, 24, 27, 29, 30, 31, 34, 35, 36, 37, 38, 39, 40, 43, 44, 47, 48, 49, 50, 51, 52, 56, 59, 61, 63 |
| Lyon Court, Bo'ness | 8, 9, 22, 34 |
| The Loan, Bo'ness | 1, 2, 3, 4, 5, 6, 7, 8, 9, 11, 13, 18, 20 |
| Buchanan Gardens, Polmont | 1, 3, 35 |
| Roberts Avenue, Polmont | 6, 7, 8, 9, 11, 12, 17, 20, 22, 25, 26, 28, 31 |
| Zetland Terrace, Polmont | 1, 2, 3, 5, 11, 13, 14, 15 |
| Burnside Terrace, Redding | 1, 2, 3, 4, 9, 10, 11, 12, 13, 14, 15, 16 |
| Main Street, Redding | 13, 41, 43, 47, 52, 54, 56, 60, 64, 68, 70 |
| Woodburn Crescent, Redding | 2, 4, 6 |
| Bellevue, Rumford | 1, 6, 7, 8, 9, 10, 12, 13, 14, 16, 17, 18, 19, 21, 23, 24, 29, 33, 34, 35, 36, 38, 39, 40, 44, 45, 46, 47 |
| Greenhithe Terrace, Rumford | 2, 3, 5, 8 |

West Hub

External Fabric Works

| Broomage Crescent, Larbert | 11, 14, 21, 33, 52, 55, 65, 67, 73, 87, 97, 99, 107, 109, 111 |
| --- | --- |
| Burnhead Road, Larbert | 24, 62, 75, 77, 79, 83, 87, 89, 103, 107, 111, 119, 121, 123, 125, 127, 145, 147, 149, 151 |
| Elizabeth Avenue, Larbert | 13, 17, 23, 25, 29, 31, 33, 37, 41, 45, 47, 49, 53 |
| Evans Street, Larbert | 6, 16, 18, 20, 23, 25, 26, 27, 28, 29, 30, 32, 36 |
| Foundry Loan, Larbert | 3, 5, 7 |
| George Street, Larbert | 4, 5, 9, 16, 17, 25 |
| Glenbervie Avenue, Larbert | 6, 7, 13, 19 |
| Glenbervie Crescent, Larbert | 3, 15, 21 |
| Glenbervie Drive, Larbert | 1, 3, 5, 9, 14, 15, 16, 17, 19, 20, 24, 26, 28, 32, 36 |
| Main Street, Larbert | 187, 191, 193 |
| Old Bellsdyke Road, Larbert | 2, 4, 10, 12, 16 |
| Queens Drive, Larbert | 5, 6, 12, 13, 14, 17, 18, 33, 35, 40, 46, 56, 58, 60, 62, 64 |
| St. Andrews Court, Larbert | 1, 2, 3, 4, 6, 7, 10, 17, 18, 20, 21, 22, 23, 26, 27, 28 |

2023/24 - 2025/26 HOUSING INVESTMENT PROGRAMME

HOUSING QUALITY STANDARD WORK

ELEMENTAL WORKS

| Elemental Works – Planned Expenditure | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Window and Door Replacement | £15,000,000 | £15,000,000 | £15,000,000 |

Window and Door Replacement

The replacement programme is based on a number of factors including:

- Area based schemes being co-ordinated with the external fabric programme to minimise disruption to all residents

- Age of existing windows and doors

- Condition based on local knowledge from technical and housing officers

- Prioritising off-gas villages and areas where homes have lower energy efficiency performance to assist tenants who are in fuel poverty and help the Council meet the Energy Efficiency Standards for Social Housing.

The replacement programme is anticipated to take approximately 8 years to complete, with an average of 2,000 properties being completed per annum.

250 properties have been removed from the main programme as they need bespoke design solutions to meet planning requirements or form part of Internal Wall Insulation programme. These are denoted as Year 0 (Y0) in the table below, as work on the designs started in 2021/22.

Homes not included in the replacement programme are the high flats, new build projects and full modernisation projects where the windows and doors were replaced as part of the project.

Windows and doors (W&D) have progressed for all addresses noted in the 2022/23 fabric programme. There are some access issues however the project team are working with the contractor and local offices to progress as much as possible.

Year 1 - W&D are concluded for all 3 areas with only snagging works outstanding in Central & West areas. The team are chasing the contractor to get this concluded. Sectional completion and retention has been released for East.

Year 2 – W&D are progressing well, including those addresses brought forward for Gairdoch Street, Carron Road & St. Georges Court. Surveys are mostly complete other than those with access issues again. Installs are progressing well and are ahead of the 2022/23 fabric works as planned.

Year 3 –W&D address lists are now being finalised and passed to the contractors in stages for survey, these are being prioritised to get ahead of the fabric works for 2023/24.

Elemental – Planned Works

| Settlement | Y0 | Y1 | Y2 | Y3 | Y4 | Y5 | Y6 | Y7 | Y8 | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Airth | 78 | 64 |  |  |  |  |  |  |  | 142 |
| Allandale | 40 | 2 |  |  |  |  |  |  |  | 42 |
| Avonbridge |  | 142 |  |  |  |  |  |  |  | 142 |
| Bainsford |  |  |  |  |  |  |  | 725 |  | 725 |
| Banknock |  |  |  |  | 287 |  |  |  |  | 287 |
| Blackness |  | 5 |  |  |  |  |  |  |  | 5 |
| Bo’ness | 6 | 78 | 138 | 165 | 168 | 416 | 437 |  |  | 1408 |
| Bonnybridge | 40 | 343 | 133 | 490 |  |  |  |  |  | 1006 |
| Brightons |  |  |  |  |  | 144 |  |  |  | 144 |
| California |  | 2 | 91 |  |  |  |  |  |  | 93 |
| Camelon |  |  | 415 | 262 | 383 | 269 |  |  |  | 1329 |
| Carron |  |  | 7 | 59 |  |  |  |  |  | 66 |
| Carronshore |  |  | 125 | 222 |  |  |  |  |  | 347 |
| Denny |  |  | 349 |  |  |  | 340 | 227 | 7 | 923 |
| Dennyloanhead |  |  | 117 |  |  | 1 |  |  |  | 118 |
| Dunipace |  | 36 |  |  |  |  |  |  | 228 | 264 |
| Falkirk | 1 | 2 |  |  | 43 | 411 | 353 |  |  | 810 |
| Fankerton |  |  |  |  |  |  |  | 18 |  | 18 |
| Glen Village |  |  |  |  |  | 55 |  |  |  | 55 |
| Grangemouth | 1 | 152 | 368 | 395 | 94 |  |  | 300 | 954 | 2264 |
| Haggs |  |  |  |  |  | 66 |  |  |  | 66 |
| Hallglen |  |  |  |  |  | 118 | 321 |  |  | 439 |
| Langlees |  |  |  |  |  |  |  |  | 401 | 401 |
| Larbert |  |  |  |  |  | 332 |  |  |  | 332 |
| Laurieston |  |  |  | 176 | 171 |  |  |  |  | 347 |
| Letham | 21 |  |  |  |  |  |  |  |  | 21 |
| Limerigg |  |  | 39 |  |  |  |  |  |  | 39 |
| Longcroft |  |  |  |  |  | 42 |  |  |  | 42 |
| Maddiston |  |  |  |  |  |  |  | 395 |  | 395 |
| Polmont |  |  |  |  |  | 94 |  |  |  | 94 |
| Redding |  |  |  |  |  |  | 220 |  |  | 220 |
| Reddingmuirhead |  |  |  |  |  | 22 |  |  |  | 22 |
| Rumford |  |  |  |  |  | 38 |  |  |  | 38 |
| Shieldhill |  |  | 159 |  |  |  |  |  |  | 159 |
| Skinflats |  |  |  | 50 |  |  |  |  |  | 50 |
| Slamannan |  | 290 |  |  |  |  |  |  |  | 290 |
| South Alloa |  | 6 |  |  |  |  |  |  |  | 6 |
| Standburn |  | 14 |  |  |  |  |  |  |  | 14 |
| Stenhousemuir | 55 |  |  | 68 | 860 |  |  |  |  | 983 |
| Stoneywood |  |  |  |  |  |  |  | 32 |  | 32 |
| Tamfourhill | 7 |  |  |  |  |  |  | 219 |  | 226 |
| Torwood |  | 3 |  |  |  |  |  |  |  | 3 |
| Westquarter |  |  |  |  |  |  | 257 |  |  | 257 |
| Whitecross | 1 | 167 |  |  |  |  |  |  |  | 168 |
| Total | 250 | 1306 | 1941 | 1887 | 2006 | 2008 | 1928 | 1916 | 1590 | 14832 |

2023/24 - 2025/26 HOUSING INVESTMENT PROGRAMME

HOUSING QUALITY STANDARD WORK

ELEMENTAL WORKS

| Elemental Works – Planned Expenditure | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Kitchen Replacement | £3,200,000 | £3,200,000 | £3,200,000 |
| Bathroom Replacement | £825,000 | £825,000 | £825,000 |
| Electrical Work | £2,500,000 | £2,500,000 | £2,500,000 |

Kitchen & Bathroom Replacement

The kitchen & bathroom replacement programme is identified through our asset management system to identify replacements based on their expected lifecycle which is calculated from original install dates and survey information. In addition to the programme, both kitchen and bathroom replacements can be identified through a general maintenance referral or when a property becomes void.

Year 1 of this Housing Investment Programme i.e. 2023-2024 will aim to address the backlog of Kitchen and Bathroom replacements due to the impact of the Coronavirus Pandemic. We will limit the number of ad-hoc replacements to ensure the backlog is addressed. It is anticipated that this course of action will allow programmed work to start in Years 2 & 3 of this Housing Investment Programme. In order to focus upon ensuring more effective communication with our tenants regarding progress, we have sent a letter to notify any of our tenants awaiting a Kitchen or Bathroom of the anticipated timescales expected in order to clear the aforementioned backlog.

The following provision has been made over the 3 years of this Housing Investment Programme:

| Elemental Works | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Kitchen Replacement | 1,100 | 1,100 | 1,100 |
| Bathroom Replacements | 550 | 550 | 550 |
| TOTAL | 1,650 | 1,650 | 1,650 |

2023/24 - 2025/26 HOUSING INVESTMENT PROGRAMME

HOUSING QUALITY STANDARD WORK

# Electrical Works

The Electrical Installation Condition Report (EICR) programme for occupied properties is identified through our asset management system to identify a 5-year test cycle which is calculated from the original test dates and survey information.  In addition to the 5-year test cycle programme, when a property becomes void an EICR is carried out.

We previously operated on a 10-year electrical testing cycle. We have now implemented a 5-year cycle to comply with the updated Scottish Housing Quality Standards. This will be a transitional programme over the next 2 years, programming the oldest EICRs first. The transitional programme will take up to 2 years to complete and will include c.3,300 properties per year. Financial provision in our 5-year Investment programme has been increased to meet this programme change. We are actively working to accelerate the programme during 2023/24 to reduce the number out with the 5-year cycle.   In relation to outstanding Fire Detection installation work, Falkirk Council has also adopted a forced access policy to drive down the numbers of refusals.

| Elemental Works | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Electrical Works (EICR) | 3,300 | 3,300 | 3,300 |

2023/24 - 2025/26 HOUSING INVESTMENT PROGRAMME

###### HOUSING QUALITY STANDARD WORK

# ENERGY EFFICIENCY WORKS OVERVIEW

The energy efficiency budget reflects the ongoing commitment to upgrading our heating systems beyond the 2015 Scottish Housing Quality Standard requirements and will improve the energy efficiency of these properties.

The Annual Return on the Charter identified 5% of properties that are failing for energy efficiency measures, which include heating replacement and insulation measures.  Over the course of the 3-year Housing Investment Programme we aim to reduce these outstanding abeyances and install Energy Efficiency Standard for Social Housing energy improvement measures.

Funding was approved to provide more cost effective and efficient heating systems for tenants within off-gas areas. A decision was made by Council on 29 September 2021 to progress with the installation of a gas infrastructure. This is now planned to commence during 2023/24, with completion expected in 2024/25. Scottish Gas Networks have provided an indicative proposed programme as detailed below:-

Project 1 (California to Slamannan)

California - Project start October 2023, gas heating installations commence in April 2024

Avonbridge - Project start May 2024, gas heating installations commence in July 2024

Slamannan - Project start July 2024, gas heating installation commencement to be targeted for end of 2024, however, may take until April 2025

Project 2 (Whitecross)

Project start September / October 2023, gas heating installations commence in May 2024

Project 3 (Letham)

Site start September / October 2023, gas heating installations commence in March 2024

Additionally, for areas where a gas supply is not viable, alternative renewable technology measures such as Air Source Heat Pumps (ASHP) are being installed.

# ENERGY EFFICIENCY WORKS

Year 1 of 3 – 2023/24

| Total Planned Expenditure | Replacement £8,050,000 |
| --- | --- |

| Work Identified | No. of properties |
| --- | --- |
| Replacement Heating/Controls |  |
| Replacement Gas Heating – All gas areas | 1,100 |
| Replacement Air Source Heat Pump – Off gas areas | c.100 |
| Total | c.1,200 |

Carry Forward: Air Source Heat Pump – District Heating

The provision of Air Source Heating Pumps to 238 tenanted properties within 3 high rise blocks was due to commence in 2022/23. Due to significant increased contract costs, this work has been delayed and options will be considered early in 2023/24. £2m is allocated in 2023/24 to progress this initiative. Scottish Government Area Based Scheme funding will be secured for the Owners heating.

Full Replacement Heating

Glenbrae Court, Falkirk Parkfoot Court, Falkirk Glenfuir Court, Camelon

West Hub

| Replacement Heating | Number of Homes |
| --- | --- |
| Full Heating Replacement | 339 |
| Boiler Only Replacement | 110 |

Central Hub

| Replacement Heating | Number of Homes |
| --- | --- |
| Full Heating Replacement | 335 |
| Boiler Only Replacement | 68 |

East Hub

| Replacement Heating | Number of Homes |
| --- | --- |
| Full Heating Replacement | 153 |
| Boiler Only Replacement | 95 |

# ENERGY EFFICIENCY WORKS

| Total Planned Expenditure | Replacement £3,800,000 |
| --- | --- |

Carry Forward: External Cladding Replacement

£3.8m is required to replace the external cladding at Glenfuir Court. This project has been delayed, allowing for the findings of the Scottish Government fire safety review to be considered. This project is now expected to commence in 2023/24 and conclude the following year.

| Work Identified | No. of properties |
| --- | --- |
| Glenfuir Court, Falkirk | 85 |
| Total | 85 |

Year 2 of 3 – 2024/25

| Total Planned Expenditure | £6,850,000 |
| --- | --- |

| Work Identified | No. of properties |
| --- | --- |
| Replacement Heating/Controls Boiler and Full Replacement Heating | 1,100 |
| Full Replacement Heating – off gas areas (Work may take place in 2023/24 based on SGN programme) | c.650 |
| Total | c.1,735 |

West Hub

| Replacement Heating | Number of Homes |
| --- | --- |
| Full Heating Replacement | 37 |
| Boiler Only Replacement | 408 |

Central Hub

| Replacement Heating | Number of Homes |
| --- | --- |
| Full Heating Replacement | 39 |
| Boiler Only Replacement | 392 |

East Hub

| Replacement Heating | Number of Homes |
| --- | --- |
| Full Heating Replacement | 56 |
| Boiler Only Replacement | 168 |

Year 3 of 3 – 2025/26

| Total Planned Expenditure | £3,300,000 |
| --- | --- |

| Work Identified | No. of properties |
| --- | --- |
| Replacement Heating/Controls Boiler and Full Replacement Heating | 1,100 |
| Total | 1,100 |

West Hub

| Replacement Heating | Number of Homes |
| --- | --- |
| Full Heating Replacement | 14 |
| Boiler Only Replacement | 381 |

Central Hub

| Replacement Heating | Number of Homes |
| --- | --- |
| Full Heating Replacement | 9 |
| Boiler Only Replacement | 440 |

East Hub

| Replacement Heating | Number of Homes |
| --- | --- |
| Full Heating Replacement | 24 |
| Boiler Only Replacement | 232 |

2023/24 - 2025/26 HOUSING INVESTMENT PROGRAMME

HOUSING QUALITY STANDARD WORKS

ESTATE IMPROVEMENTS

Estate Improvement Works

A rolling programme of estate improvement works is currently in place, e.g., fencing, walls, and path upgrades. A provision of £9m has been made to support this programme of improvement works over the 3 years of the Housing Investment Programme which will complement the external fabric programme.

| Total Planned Expenditure | £9,000,000 |
| --- | --- |

| Expenditure Year 1 | Expenditure Year 2 | Expenditure Year 3 |
| --- | --- | --- |
| £3,000,000 | £3,000,000 | £3,000,000 |

2023/24 - 2025/26 HOUSING INVESTMENT PROGRAMME

HOUSING QUALITY STANDARD WORKS

HEALTH AND SAFETY

Budget provision has been made to allow a range of health and safety type works to be included within the Housing Investment Programme, as and when identified. These measures include asbestos water pipe replacement.

3 Year Housing Investment Programme Overview – 2023/24-2025/26

| Total Planned Expenditure Health & Safety | £1,050,000 |
| --- | --- |

| Work Identified | No. of properties |
| --- | --- |
| Asbestos Water Mains Renewal | 95 |

2023/24 - 2025/26 HOUSING INVESTMENT PROGRAMME

NON-HOUSING QUALITY STANDARD WORKS

NEW BUILD COUNCIL HOUSING

Executive approved the Strategic Housing Investment Plan in October 2022. This plan outlines the anticipated affordable new housing developments over the next 5 years.

In line with the Strategic Housing Investment Plan, it is anticipated that the following Council projects will provide a further 555 new homes. These developments would increase the total Council’s new build programme to circa 1,000 new houses.

5 Year Programme 2023/24 – 2027/28

| Total Planned Expenditure Over 5 Years | £97,000,000 |
| --- | --- |

- * The above programme is based on the 2023-27 Strategic Housing Investment Programme (SHIP) and the programme will be updated annually.

2023/24 - 2025/26 HOUSING INVESTMENT PROGRAMME

NON-HOUSING QUALITY STANDARD WORK

PROPERTY BUY BACKS

A programme of buying back ex-Council properties is in place to help meet housing demand. Around 80 additional homes per annum are currently acquired, with c.779 additional homes acquired to date. A total of £8.5m each year is required to maintain this programme over the next 5 years. Scottish Government funding of c.£18m over the next 5 years is also anticipated.

| Total Planned Expenditure | £25,500,000 |
| --- | --- |

| Property Buy Backs | No. of properties Year 1 | No. of properties Year 2 | No. of properties Year 3 |
| --- | --- | --- | --- |
| Acquisition of ex-Council homes | 80 | 80 | 80 |

2023/24 - 2025/26 HOUSING INVESTMENT PROGRAMME

NON-HOUSING QUALITY STANDARD WORK

LOCAL HOUSING STRATEGY INITIATIVES

The Council’s Local Housing Strategy, approved in August 2017, identified the need to undertake a programme of initiatives designed to better meet housing demand and improve communities. It is estimated that c.£1m will be necessary in each year to progress improvements of this type.

To make best use of existing stock and those purchased through the Buy Back scheme £1m has been allocated to re-design, re-configure and adapt properties to meet specific housing needs. Scottish Government has confirmed that 2nd stage adaptation funding can also be allocated in specific circumstances. This will be a priority initiative to be developed collaboratively with colleagues across Housing and Place services.

| Total Planned Expenditure | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
|  | £1,000,000 | £1,000,000 | £1,000,000 |

Appendix 1

Scottish Housing Quality Standard (SHQS) Tenants Guidance

For further information on SHQS please refer to the following website:

http://www.gov.scot/Topics/Built-Environment/Housing/16342/shqs

Appendix 2

Energy Efficiency Standard for Social Housing (EESSH) Tenants Guidance

For further information on EESSH please refer to the following website:

http://www.energyefficientsocialhousing.org/

Appendix 3a – Central Hub – Summary Fabric Investment Work - 2023-2026

This map displays the addresses in the Central Hub that are included in Fabric Works – 2023-2026

Appendix 3b – Central Hub – Fabric Investment Work – HIP Year 2 - 2024-2025

This map displays the addresses in the Central Hub that are included in Fabric Works for Year 2 – 2024-2025

Appendix 3c – Central Hub – Fabric Investment Work – HIP Year 3 - 2025-2026

This map displays the addresses in the Central Hub that are included in Fabric Works for Year 3 – 2025-2026

Appendix 4a – East Hub – Summary Fabric Investment Work - 2023-2026

This map displays the addresses in the East Hub that are included in Fabric Works  – 2023-2026

Appendix 4b – East Hub – Fabric Investment Work – HIP Year 1 - 2023-2024

This map displays the addresses in the East Hub that are included in Fabric Works for Year 1 – 2023-2024

Appendix 4c – East Hub – Fabric Investment Work – HIP Year 2 - 2024-2025

This map displays the addresses in the East Hub that are included in Fabric Works for Year 2 – 2024-2025

Appendix 4d – East Hub – Fabric Investment Work – HIP Year 3 - 2025-2026

This map displays the addresses in the East Hub that are included in Fabric Works for Year 3 – 2025-2026

Appendix 5a – West Hub – Summary Fabric Investment Work - 2023-2026

This map displays the addresses in the West Hub that are included in Fabric Works – 2023-2026

Appendix 5b – West Hub – Fabric Investment Work – HIP Year 1 - 2023-2024

This map displays the addresses in the West Hub that are included in Fabric Works for Year 1 – 2023-2024

Appendix 5c – West Hub – Fabric Investment Work – HIP Year 2 - 2024-2025

This map displays the addresses in the West Hub that are included in Fabric Works for Year 2 – 2024-2025

Appendix 5d – West Hub – Fabric Investment Work – HIP Year 3 - 2025-2026

This map displays the addresses in the West Hub that are included in Fabric Works for Year 3 – 2025-2026